|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks | Projected  Min | Projected Max | Actual | Status |
| Learning knowledge about custom components and how it works | 70 | 90 | 75 | DONE |
| Understanding and finding the fixes for question 1 | 20 | 30 | 25 | DONE |
| Making possible to give label as attribute of spinner | 15 | 25 | 20 | DONE |
| Adding CSS to label | 15 | 25 | 15 | DONE |
| Studying how to use JavaScript in custom components for event handling and other purposes in best ways | 120 | 160 | Progress | Not done |

**Custom Components lab 6**

Roadblocks:

1. Still facing problem for extra credit part and trying to find the most relevant solution using JavaScript. It might take some hours or a day to understand how JavaScript works with custom components and how should we use it.